ENTERPRISE PROPOSAL · 2026

Enterprise LLMOps for AFNI

Multi-agent GenAI, industrialized

One governed platform powering three flagship initiatives — Voice Agent, the Performance Intelligence Index, and Hiring Intelligence.

| Field | Detail |
| --- | --- |
| Owner | AFNI, Inc. — internal & confidential |
| Prepared by | AFNI · Office of GenAI Architecture |
| Document | Enterprise LLMOps Proposal |
| Version / Status | v2.0 / Draft for review |
| Classification | Confidential — AFNI internal |
| Date | 2026 |

# Contents

1. Executive Summary

2. Business Context & Opportunity

3. The Three Flagship Initiatives

4. Platform Architecture

5. Multi-Agent Systems

6. Voice Agent

7. Performance Intelligence Index

8. Hiring Intelligence

9. LLMOps Lifecycle & Toolchain

10. Responsible AI & Governance

11. Security, Privacy & Compliance

12. Observability & FinOps

13. Operating Model & Team

14. Implementation Roadmap

15. Business Case & ROI

16. Risks & Mitigations

17. Recommendation & Next Steps

# 1. Executive Summary

AFNI operates in a business where Generative AI is no longer optional. As a global business process outsourcing and customer-engagement provider, AFNI's economics are driven by the cost and quality of high-volume voice interactions and the cost and speed of hiring the people who handle them. AI-native competitors are resetting client expectations on price, availability and consistency. The opportunity is to move first — as an AI-enabled partner.

This proposal recommends that AFNI stand up an enterprise-grade LLMOps platform on Microsoft Azure AI Foundry and use it to deliver three flagship, multi-agent initiatives:

Voice Agent — real-time voice automation and agent-assist across the contact center.

Performance Intelligence Index — an AI-generated, explainable composite score computed from 100% of interactions.

Hiring Intelligence — fair, high-volume recruitment for AFNI's own hiring, where AI assists and humans decide.

The strategy is platform-first: build the foundations — orchestration, retrieval, evaluation, guardrails, observability, security and governance — once, so every initiative reuses them and future use cases (subrogation automation, a knowledge assistant) ship in weeks. All three run on the same multi-agent pattern: an orchestrator routing to specialist agents.

The core idea: Give AFNI one secure, governed platform to build, evaluate, deploy, govern and continuously improve fleets of cooperating AI agents — with the same operational rigor AFNI already applies to running contact centers.

Delivery follows a Crawl → Walk → Run roadmap over roughly nine to twelve months, beginning with a four-week Phase 0. Responsible AI, human-in-the-loop control, and compliance (PCI-DSS, HIPAA, TCPA, SOC 2, GDPR, and hiring-fairness law such as EEOC and NYC Local Law 144) are designed in from day one. All financial figures in this document are illustrative placeholders, to be replaced with AFNI's actuals during discovery.

Recommendation: approve Phase 0 to lock the foundations and launch the Voice Agent copilot, the PI Index MVP, and the Hiring Intelligence screening pilot.

# 2. Business Context & Opportunity

AFNI, Inc. is a global BPO and customer-engagement provider founded in 1936, headquartered in Bloomington, Illinois, with roughly 3,400+ professionals across the United States, Mexico and the Philippines, plus the AFNI@Home remote program. (Public-source figures; to be confirmed.)

| Service line | What it involves | GenAI relevance |
| --- | --- | --- |
| Acquisition & Growth | Sales and acquisition | Outbound assist, lead qualification |
| Care & Retention | Service and loyalty | Voice Agent, agent-assist, self-service |
| Collections | Receivables and recovery | Compliant reminders, negotiation assist |
| P&C Insurance | Support incl. subrogation | Document AI, claims & subrogation automation |
| Gainshare model | Outcome-based partnerships | Efficiency directly improves shared margin |

Strategic pressures on BPOs: margin and labor-cost pressure as AI-native providers reset price expectations; persistent agent attrition and ramp cost; rising client expectations for 24/7, consistent, compliant interactions; and a first-mover advantage for AI-enabled partners.

# 3. The Three Flagship Initiatives

AFNI builds one shared multi-agent LLMOps platform and delivers three flagship initiatives on top of it. Voice Agent generates real-time automation and interaction data; the Performance Intelligence Index turns 100% of that data into performance intelligence; Hiring Intelligence reuses the same agents and voice stack to hire the workforce. Build once, reuse everywhere.

Figure. Three flagship initiatives on one shared platform.

# 4. Platform Architecture

The platform is a layered reference architecture on Azure AI Foundry. Each layer has a clear responsibility and named Azure services, so initiatives compose from shared building blocks. Environments are separated (dev/test/prod) on a Cloud Adoption Framework landing zone, with private networking, Entra ID identity, Key Vault secrets, and an Azure API Management AI gateway for token metering, quotas and caching.

Figure. Layered reference architecture on Azure AI Foundry.

# 5. Multi-Agent Systems

Every initiative uses one pattern: a supervisor/orchestrator interprets a request and routes work to specialist agents, each with a narrow, testable responsibility. Deterministic guardrails wrap the probabilistic agents so policy — disclosures, PII handling, do-not-say/must-say — is enforced, not hoped for. The same seven specialists answer callers (Voice Agent), score interactions (PI Index), and move candidates through the funnel (Hiring Intelligence).

Figure. One orchestrator, seven specialist agents, reused everywhere.

# 6. Voice Agent

Voice is AFNI's highest-volume, highest-cost channel. Voice Agent is delivered in three modes, sequenced from lowest to highest risk: an agent-assist copilot for live reps; an autonomous voice agent for containable call types using sub-second speech-to-speech; and post-call analytics that feed the Performance Intelligence Index. Content Safety, PII redaction and TCPA/PCI guardrails run on every turn.

Figure. End-to-end real-time call flow.

| KPI | Baseline (today) | Target with Voice Agent * |
| --- | --- | --- |
| Containment / deflection | Manual IVR | 20–40% of eligible call types |
| Average Handle Time | Program baseline | 15–25% reduction |
| QA coverage | 2–10% sampled | 100% (via PI Index) |
| Compliance adherence | Sampled review | Monitored on every call |

* Illustrative — replaced with AFNI actuals in discovery.

# 7. Performance Intelligence Index

The Performance Intelligence Index (PI Index) is an AI-generated, explainable composite score computed from 100% of interactions — not sampled QA. A team of analysis agents scores each interaction across seven dimensions (compliance adherence, communication & empathy, resolution/FCR, script & process, sentiment trajectory, efficiency, and business outcome); a calibrated, explainable scoring engine rolls these into one index per agent, team, program and client.

Figure. From 100% of interactions to one explainable composite score.

Outputs feed coaching recommendations, QA calibration, Gainshare/performance reporting, and anomaly and risk alerts. Governance covers score explainability, fairness across agents and sites, and human calibration with an appeals path.

# 8. Hiring Intelligence

Hiring Intelligence applies the platform to AFNI's own high-volume recruiting across three countries, with an agent at every funnel stage: JD generation, sourcing & résumé ranking, conversational screening (chat plus an optional voice pre-screen that reuses the Voice Agent platform), scheduling, structured interview-scoring assist, and a continuous fairness monitor.

Figure. An agent at every stage — humans make the decisions.

Non-negotiable principle: AI assists, humans decide. There is no autonomous rejection of candidates. Every automated employment decision tool is bias-audited and explainable, complying with EEOC, NYC Local Law 144, the Illinois AI Video Interview Act, the EU AI Act's high-risk employment provisions, and GDPR.

| KPI | Target * |
| --- | --- |
| Recruiter screening effort | 30–50% reduction |
| Time-to-fill | materially shorter |
| Cost-per-hire | reduced |
| Candidate experience (NPS) | improved |
| Offer-accept rate | improved |
| 90-day attrition | reduced via better matching |

* Illustrative — validated in discovery.

# 9. LLMOps Lifecycle & Toolchain

LLMOps is the operational backbone that turns pilots into dependable production systems: curate data and knowledge → engineer versioned prompts and agents → evaluate → ship via CI/CD → serve → observe → feed learnings back. Governance and Responsible AI wrap the entire loop.

Figure. A continuous, governed improvement loop.

Evaluation is the quality gate: golden datasets scored by LLM-as-judge plus human review; groundedness/faithfulness for retrieval; red-teaming and safety evals; regression gates that block promotion; and online A/B and shadow testing. Releases use canary or blue-green deployment with instant rollback, behind the API Management gateway.

# 10. Responsible AI & Governance

Governance follows Microsoft's Responsible AI pillars — fairness, reliability & safety, privacy & security, inclusiveness, transparency, accountability — operationalized through an AI use-case intake with risk-tiering, mandatory human-in-the-loop for consequential decisions, model/system cards, Content Safety, audit trails, AI incident response, red-teaming, and an AI governance board.

| Tier | Examples | Controls |
| --- | --- | --- |
| High | Hiring decisions, collections, PI Index scoring | Full HITL, bias audits, legal sign-off, appeals |
| Medium | Customer voice answers | Guardrails + sampled human QA + monitoring |
| Low | Internal drafting, summaries | Standard guardrails + spot checks |

# 11. Security, Privacy & Compliance

Identity — Microsoft Entra ID with least-privilege RBAC and managed identities.

Secrets — Azure Key Vault; no secrets in code.

Network — VNet with private endpoints; no public egress for sensitive data.

Data residency — honored across US, Mexico and the Philippines.

Posture — Defender for Cloud posture; Purview lineage and DLP; prompt-injection defenses.

| Framework | Where it applies | Primary controls |
| --- | --- | --- |
| PCI-DSS | Payment capture | Pause/mask, tokenization, scope isolation |
| HIPAA | Healthcare programs | PHI handling, BAAs, access controls |
| TCPA | Outbound voice | Consent, do-not-call, disclosures |
| SOC 2 | Platform | Control framework, audit evidence |
| GDPR | PII | Data-subject rights, minimization |
| EEOC / NYC LL144 | Hiring | Bias audits, notice, human decision |

# 12. Observability & FinOps

The platform instruments quality, groundedness, latency (p50/p95), errors, drift, safety events and token usage, traced end-to-end with OpenTelemetry GenAI conventions into Application Insights and Azure Monitor. FinOps controls cost through token metering and quotas at the gateway, cost showback per initiative, model right-sizing, semantic caching, and budget guardrails.

| Example SLO | Target |
| --- | --- |
| Voice turn latency (p95) | < 1 second |
| Groundedness score | ≥ threshold, gated |
| Availability | 99.9% |
| Safety-event rate | below alert threshold |

# 13. Operating Model & Team

An AFNI GenAI Center of Excellence (CoE) operates a federated hub-and-spoke model: the CoE owns the platform, guardrails and standards, while Operations and HR 'spokes' own their initiatives and outcomes. All roles are AFNI-internal.

| Role | Focus |
| --- | --- |
| Executive sponsor | Funding, priorities, unblock |
| AI product owner | Backlog, outcomes, adoption |
| GenAI architect (lead) | Architecture, standards, review |
| Prompt / agent engineers | Agent design & evaluation |
| LLMOps engineers | CI/CD, serving, observability |
| Data engineers | Knowledge pipelines, RAG data |
| RAI / governance officer | Risk tiering, audits, policy |
| Security engineer | Identity, network, compliance |

# 14. Implementation Roadmap

Figure. Crawl → Walk → Run over ~9–12 months.

| Phase | Timing | Exit criteria |
| --- | --- | --- |
| Phase 0 | Weeks 0–4 | Foundations live; initiatives scoped |
| Phase 1 · Crawl | Months 1–3 | Pilots show measurable value |
| Phase 2 · Walk | Months 4–7 | Production use at scale in ≥1 program |
| Phase 3 · Run | Months 8–12 | Enterprise scale; improvement flywheel running |

# 15. Business Case & ROI

All figures are illustrative placeholders, to be replaced with AFNI's actual volumes, rates and cost structure during Phase 0 discovery.

| Value lever | Initiative | Illustrative impact |
| --- | --- | --- |
| 100% QA coverage & faster coaching | PI Index | from ~5% sampled to 100% |
| Call containment / deflection | Voice Agent | 20–40% of eligible calls |
| AHT reduction (agent-assist) | Voice Agent | 15–25% shorter handle time |
| Recruiter screening effort | Hiring Intelligence | 30–50% fewer manual hours |
| Time-to-fill & cost-per-hire | Hiring Intelligence | both materially reduced |
| Attrition (matching + coaching) | Hiring + PI Index | lower 90-day attrition |

Illustrative payback: 9–15 months. Under AFNI's Gainshare model, efficiency gains improve shared margin directly.

# 16. Risks & Mitigations

| Risk | Category | Mitigation |
| --- | --- | --- |
| Hallucination / wrong answers | Model/quality | RAG grounding, groundedness gates, HITL, guardrails |
| Compliance breach (TCPA/PCI/EEOC) | Legal | Compliance agent, risk-tiering, bias audits, legal sign-off |
| Unfair scoring (PI Index / hiring) | Fairness | Fairness monitors, explainability, human calibration & appeals |
| Runaway token cost | Cost | APIM metering, right-sizing, caching, budget alerts |
| Quality regression on change | Delivery | Golden-set regression gates, canary + rollback |
| Low adoption / change fatigue | Adoption | Copilot-first, agent involvement, enablement, clear ROI |
| Data leakage / prompt injection | Security | Private networking, Content Safety, prompt shields, DLP |

# 17. Recommendation & Next Steps

Approve a four-week Phase 0 to lock the foundations and launch the initial pilots.

1.  Confirm the three flagship initiatives and success metrics with Operations and HR leaders.

2.  Stand up the Azure landing zone, security baseline and guardrail policy.

3.  Run use-case intake and risk-tiering; secure data access.

4.  Launch the Voice Agent copilot, the PI Index MVP, and the Hiring Intelligence screening pilot.

AFNI · Office of GenAI Architecture — internal & confidential.